## Slide 1: D-M-A-I-C RoadmaP
Tools –> Process Steps –> Deliverables
Six-Sigma-Material.com ©

## Slide 2
Customer Requirements (VOC)
CTQ Characteristics
Project Metrics (Y’s)
Operational Definition
SELECT CTQ(s)
CTQ Linkage and Approval
Defined Project Y’s
LSL & USL (Specs) of Y’s
Refined Financial Estimation
Suppliers
High Level Process Inputs
High Level Process Outputs
Customer Requirements (VOC)
Kano Model
Surveys
Stakeholder Analysis
REFINED CONTRACT & SCOPE
SIPOC
Data Collection Plan
Sampling Approach
Process Map
Identify Families of Variation
Stakeholders Engaged
Problem Statement
Goals / Objectives
Current / Future State Analysis
Process Owner
PROJECT CONTRACT
Initial Financial Review
Finalize Team
Project Validated
Signed contract by Upper Mgmt
Elevator Speech
DEFINE

## Slide 3
MEASURE
Customer Requirements (VOC)
Data Collection Plan
OEE
Yield Calculations
Descriptive Statistics
SPC Charting
BASELINE MEASUREMENTS
Data Collected per Sampling Plan
Process Control Review
Process Capability (VOP)
Value Stream Map
Refined Project Goals
Refined Financial Estimation
Pareto Diagram
Fishbone Diagram
Correlation Matrix
FMEA
Brainstorming
Spaghetti Diagram
7 – Wastes
5-WHY
Identification of PIV’s (root causes)
Narrowed down PIV’s
Detailed Process Map
Future State (Ideal) Map
Wastes Identified
RPN’s are Known
Remove Uncontrollable Inputs
Accuracy / Bias
Resolution / Linearity / Control
Gage R&R
MEASUREMENT SYSTEM ANALYSIS
Standard Operating Procedures
Measurement Error Quantified
MSA Validated and Approved

## Slide 4
ANALYZE
Hypothesis Testing
Sampling Size & Classification
Alpha/Beta Risks Selection
Descriptive Statistics
Regression Analysis
STATISTICAL ANALYSIS
Data Collection Plan
FOV Comparisons Analyzed
Variation by FOV is Quantified
Non-Significant FOV’s Removed
Wastes Identified
Families of Variation
Pareto Diagram
Box Plots
Correlation Studies
Multi-Vari Charts
Interaction Plots
GRAPHICAL ANALYSIS
Data for Hypothesis Testing
Diagram to Analyze FOV’s
Detailed Process Map
Striving for Ideal State Map
Yield Statistics
Mistake Proofing
7- Wastes
PROCESS MAP ANALYSIS

## Slide 5
IMPROVE
Takt Time Analysis
Health and Safety/Ergonomics
Cellular Flow
SMED
5S
Visual Management
Pull Principles
Kanban System
WASTE ELIMINATION
High Priority Wastes Removed
Balanced Line
Just-In-Time Flow
Improvements Implemented
Pilot Runs
Data Collection
SPC Chart Selection
Process Capability
Before / After Descriptive Stats
Audits
ASSESS IMPROVEMENTS
Before / After SPC Chart
Updated Yield Analysis
Hypothesis Tests Results
New Process Flow Map
Audit corrective actions
Audit preventive actions
Design of Experiments (DOE)
Change Preparation
Stakeholder Analysis
Project Management
KPIV / KPOV RELATIONSHIP
Quantification of Interactions
Solutions Identified
Elevator Speech
Stakeholder Engagement
Gantt Chart

## Slide 6
CONTROL
Control Limits Review
SPC Charts for X’s and Y’s
Training of Stakeholders
KPIV & KPOV CONTROL
Control Plan
Write SOP’s
Hand-off to Process Owner
Review Outstanding Action Items
SPC Charts for X’s and Y’s
Reward / Recognition
PROCESS
MONITORING
Financial Review / Follow-up
New project ideas
Upper Mgmt. Closure Approval
Team Disbands
High Severity Risk Review
Mistake Proofing
Capability Review
TPM
RISK MITIGATION
Revised FMEA
New Process Map
Final VSM
Final Process Capability